Office move checklist

Work through each phase in order. Add, remove, and reassign tasks to suit your move.

| Move date |  | Move lead |  |
| --- | --- | --- | --- |
| Moving from |  | Moving to |  |

About three months out

|  | Task | Owner | Due |
| --- | --- | --- | --- |
| ☐ | Confirm the move date and the budget |  |  |
| ☐ | Review lease obligations and notice dates for the current space |  |  |
| ☐ | Name the move lead and brief the move team |  |  |
| ☐ | Request quotes from movers and key vendors |  |  |
| ☐ | Draft the floor plan and seating plan |  |  |

Six to eight weeks out

|  | Task | Owner | Due |
| --- | --- | --- | --- |
| ☐ | Book the mover and collect insurance certificates |  |  |
| ☐ | Order furniture and equipment |  |  |
| ☐ | Coordinate network, phone, and cabling for the new space |  |  |
| ☐ | Reserve elevators and the loading dock with building management |  |  |
| ☐ | Update the vendor list: utilities, supplies, cleaning, security |  |  |

Four weeks out

|  | Task | Owner | Due |
| --- | --- | --- | --- |
| ☐ | Share the move plan with everyone affected |  |  |
| ☐ | Order signage, keys, and access cards |  |  |
| ☐ | Update the new address with banks, insurers, and mailing lists |  |  |
| ☐ | Start the clear-out: shred, recycle, donate |  |  |
| ☐ | Set the labeling and packing scheme |  |  |

Final week

|  | Task | Owner | Due |
| --- | --- | --- | --- |
| ☐ | Send packing instructions and deadlines |  |  |
| ☐ | Confirm elevator, dock, and mover arrival times |  |  |
| ☐ | Walk through the new space |  |  |
| ☐ | Confirm the IT cutover plan |  |  |
| ☐ | Complete a final inventory |  |  |

Move day

|  | Task | Owner | Due |
| --- | --- | --- | --- |
| ☐ | Move lead on site at both ends |  |  |
| ☐ | Check crates and labels against the inventory |  |  |
| ☐ | Hand out keys and access cards |  |  |
| ☐ | Record any damage before the mover leaves |  |  |
| ☐ | Keep the emergency contact list at hand |  |  |

After the move

|  | Task | Owner | Due |
| --- | --- | --- | --- |
| ☐ | Walk the space and build the punch list |  |  |
| ☐ | Test phones, printers, and meeting rooms |  |  |
| ☐ | Update emergency and evacuation plans |  |  |
| ☐ | Return keys and inspect the old space |  |  |
| ☐ | Collect feedback from the team |  |  |
| ☐ | Close out mover and vendor invoices |  |  |